Web & Mobile App Development for Chiluka

# Top Requirement

Proposal for full stack development Smiley X Chiluka

This proposal outlines the complete full stack and mobile and web app development process for Chiluka, covering the design, development, and deployment of the following deliverable

- A fully functional Cross-Platform Mobile Application (Android & iOS) with Client and Owner Dashboards.

The goal of this project is to create a seamless digital ecosystem for Chiluka, enabling smooth user interaction, payment management, and document handling through an integrated dashboard and or within mobile app.

# Deliverables

## Cross-Platform Mobile App –

- Built using Flutter or React Native.

- Website domain

- Hosting for database and content on GIT

- Deployed on both Play Store and App Store.

- Integrate with Razorpay for payments

- User and Admin Apps

# Mobile App Functionalities

## Admin App

### User Management:

  - Display total user count with filters for active, paid, and pending, Completed, In Progress, Not Paid- for registered users only)  -

  - Analytics

### Coupon Management:

  - Ability to add, edit, and delete coupon codes for payment discounts inside the mobile app.

### Document Upload:

  - Admins can upload documents specific to a user who has completed payment.

  - Uploaded documents will be accessible to users within their mobile app.

## User  App

### Home Screen:

  - Displays 3 primary input fields relevant to the service.

    - Question 1: Question 2: Question 3)

    - Another box for any comments/instructions/feedbacks/star that goes for approval to admin before publish (!)

  - Includes a Pay Now button that redirects users to Razorpay for secure payments.

### Follow-Ups Screen:

  - Displays all documents uploaded by the admin for that particular user.

  - Supports document viewing and download.

  - Receive in email for the user and admin

### Profile & Settings Screen:

  - User-specific profile section with personal details.

  - Registration/login

    - Add email id field, Name, Date of Birth, Time of Birth etc

  - Ability to manage settings, view payment history, and update preferences.

# Prerequisites

To begin the project, the following resources must be made available:

- Chiluka.online via hostinger

- Razorpay Account

- GIT Account for hosting backend and admin dashboard. Also can be used for Domain hosting

- GitHub Repository for source code and version control.

  - Shripaad will provide git hub that can be used

- Google Play Store Account and Apple App Store Account for app publishing.

# Development Notes

- All code will be pushed and maintained in a private GitHub repository accessible to the client.

- The project will follow a milestone-based payment structure.

- Full code ownership and authority will be transferred to Chiluka upon completion and final payment.

- Post-development support and maintenance will be provided at an additional cost as per mutual agreement.

# Budget & Milestones

| Milestone | Deliverables | Budget (INR) | Duration |
| --- | --- | --- | --- |
| 0 | START | ₹2,000 | By T0 (Nov 29) |
| 1 | Mobile app frontend for both admin & user Deliverables - frontend for both app’s | ₹13,000 | By T0+ 15 Days |
| 2 | Backend for both app’s with complete functionality as discussed Deliverables - chiluka team would receive a working backend demo and smily would collect vercel and aws or hotinger account from swapnil | ₹15,000 | By T0+ 30 Days |
| 3 | Testing +Bug Fixes+ Minor Feature updates+ deployment into Google play store & App Store | ₹10,000 | By T0+ 60 Days |
| Total Project Cost |  | ₹40,000 |  |

PS: Monthly maintenance and enhancement later based on the results. Possibilities to have share in revenue and AI integration later.

# Conclusion

This proposal ensures a complete, scalable, and secure ecosystem for Chiluka, combining modern design, robust backend functionality, and user-friendly mobile interfaces.
 The structured milestone-based delivery guarantees transparency, quality, and timely execution.

# Project Execution

## Dec 06

| # | Phase / Task | Owner / Location | Planned Date / Duration | Status / Notes | Dependencies/comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Website domain bought – chiluka.online for 3 years | Shripaad | Dec 02 | Completed | – |
| 2 | Git will be used for hosting and backend https://github.com/swap111/chiluka | Shripaad | Dec 07 | In Progress |  |
| 3 | Front end - 3 Questions as box and addition box for comments - - Add various modes of payments – (1 month, 3 months, 6 months, 3 years) - Referral - Family - Remove clause of Privacy and terms and conditions from User App | Silky | Dec 10 | In Progress |  |
| 4 | Backend and review | Silky | Dec 10 | In Progress |  |
| 5 | Git – Page/backend/database | Co-work | Dec 10 | In Progress |  |
| 6 | Apk to be provided | Silky | Dec 10 | In Progress |  |
| 7 | Register for Apple Store and Play Store | Co-work | Dec 10 | Not started |  |
| 8 | Test Release | Silky | Dec 20 | Not started |  |
| 9 | Bug Fixes | Silky | Dec 20 | Not started |  |
| 10 | Production Release | Silky | Dec 20 | Not started |  |