Web & Mobile App Development for Chiluka

# Top Requirement

Proposal for full stack development Smiley X Chiluka

This proposal outlines the complete full stack and mobile and web app development process for Chiluka, covering the design, development, and deployment of the following deliverable

- A fully functional Cross-Platform Mobile Application (Android & iOS) with Client and Owner Dashboards.

The goal of this project is to create a seamless digital ecosystem for Chiluka, enabling smooth user interaction, payment management, and document handling through an integrated dashboard and or within mobile app.

# Deliverables

## Cross-Platform Mobile App –

- Built using Flutter or React Native.

- Website domain chiluka.online

- Git webpage – to be integrated with chiluka.online

- Hosting for database and content on GIT

- Deployed on both Play Store and App Store.

- Integrate with Razorpay for payments

- User and Admin Apps

## Source Code

- Full Source code – compliable in git repo from Chiluka

# Mobile App Functionalities

## Admin App

### User Management:

  - Display total user count with filters for active, paid, and pending, Completed, In Progress, Not Paid- for registered users only)  -

  - Analytics

### Coupon Management:

  - Ability to add, edit, and delete coupon codes for payment discounts inside the mobile app.

### Document Upload:

  - Admins can upload documents specific to a user who has completed payment.

  - Uploaded documents will be accessible to users within their mobile app.

## User  App

### Home Screen:

  - Displays 3 primary input fields relevant to the service.

    - Question 1: Question 2: Question 3)

    - Another box for any comments/instructions/feedbacks/star that goes for approval to admin before publish (!)

  - Includes a Pay Now button that redirects users to Razorpay for secure payments.

### Follow-Ups Screen:

  - Displays all documents uploaded by the admin for that particular user.

  - Supports document viewing and download.

  - Receive in email for the user and admin

### Profile & Settings Screen:

  - User-specific profile section with personal details.

  - Registration/login

    - Add email id field, Name, Date of Birth, Time of Birth etc

  - Ability to manage settings, view payment history, and update preferences.

# Prerequisites

To begin the project, the following resources must be made available:

- Chiluka.online via hostinger - available

- Razorpay Account  - available

- GIT Account for hosting backend and admin dashboard. Also can be used for Domain hosting – available

- GitHub Repository for source code and version control. – available

- Google Play Store Account and Apple App Store Account for app publishing.

# Conditions

- The project will follow a milestone-based payment structure.

- Full code ownership and authority will be transferred to Chiluka upon completion and final payment. Developer cant use the source code else where.

- Complete, scalable, and secure ecosystem for Chiluka, combining modern design, robust backend functionality, and user-friendly mobile interfaces.

- The structured milestone-based delivery guarantees transparency, quality, and timely execution.

- Post-development support and maintenance will be provided at an additional cost as per mutual agreement based on review.

# Budget & Milestones

| Milestone | Deliverables | Budget (INR) | Duration |
| --- | --- | --- | --- |
| 0 | START | ₹2,000 | By T0 (Nov 29 Dec 12) |
| 1 | Mobile app frontend for both admin & user Deliverables - frontend for both app’s working demo GIT release in compliable format. APK Test upload in Play Store and Apple Store Review | ₹13,000 | By T0+ 15 Days |
| 2 | Backend for both app’s with complete functionality as discussed Working backend demo and smily would collect vercel and aws or hotinger account from Chiluka team GIT release in compliable format. Final APK Release in Play Store and Apple Store Review Download and Basic Testing | ₹15,000 | By T0+ 30 Days |
| 3 | File and Exhaustive Testing +Bug Fixes+ Minor Feature updates+ deployment into Google play store & App Store | ₹10,000 | By T0+ 60 Days |
| Total Project Cost |  | ₹40,000 |  |

PS: Monthly maintenance and enhancement later based on the results. Possibilities to have share in revenue and AI integration later.

# Project Execution

## Dec 06

| # | Phase / Task | Owner / Location | Planned Date / Duration | Status / Notes | Dependencies/comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Website domain bought – chiluka.online for 3 years | Shripaad | Dec 02 | Completed | – |
| 2 | Git will be used for hosting and backend https://github.com/swap111/chiluka | Shripaad | Dec 07 | In Progress |  |
| 3 | Front end - 3 Questions as box and addition box for comments - - Add various modes of payments – (1 month, 3 months, 6 months, 3 years) - Referral - Family - Remove clause of Privacy and terms and conditions from User App | Silky | Dec 10 | In Progress |  |
| 4 | Backend and review | Silky | Dec 10 | In Progress |  |
| 5 | Git – Page/backend/database | Co-work | Dec 10 | In Progress |  |
| 6 | Apk to be provided | Silky | Dec 10 | In Progress |  |
| 7 | Register for Apple Store and Play Store | Co-work | Dec 10 | Not started |  |
| 8 | Test Release | Silky | Dec 20 | Not started |  |
| 9 | Bug Fixes | Silky | Dec 20 | Not started |  |
| 10 | Production Release | Silky | Dec 20 | Not started |  |